# Biomechanix Website: Change Log and Open Items

## Summary

20 changes are in index.html; 13 items were left untouched, almost all because they need a client decision or an asset that hasn't arrived. The technical-jargon cleanup and privacy wording from the Oct 1 meeting are complete, and the site now shows the real apps, the Sameeksha demo video and the safety story from the client's materials.

The main open items are the hero (phone overlay and value message), the Physio vs Clinic product name, the exercise count, and the team's own 3D character.

## Changes made

The first five rows were already in the local code when the review started; rows 6–20 were made in this round. Source tells you why each change exists.

| # | Change | Where on the page | Source |
| --- | --- | --- | --- |
| 1 | Landmark counts removed ("33 landmarks", "30/sec" become "Full-body tracking", "Real-time") | Hero readouts | Meeting decision |
| 2 | "30 times a second" replaced with "faster and more precisely than the human eye can follow" | How it works, step 1 (See) | Meeting decision |
| 3 | Same landmark wording replaced | Fitness, feature 01 | Meeting decision |
| 4 | "Frame" removed from four places | Platform headline, markerless explainer, privacy list, FAQ | Meeting decision |
| 5 | Privacy note: images and video never leave the device | Below the four-step engine panel | Meeting action item |
| 6 | "Landmarks become joint angles" changed to "Your joint positions become joint angles" | How it works, step 2 (Measure) | Meeting decision |
| 7 | "Pose analysis" changed to "Movement analysis" | FAQ, footer | Meeting decision |
| 8 | "33-landmark" removed from a code comment visible in page source | Page code | Meeting decision (don't expose the library) |
| 9 | "Guided workouts" replaced with "Five ways to train": basic and advanced gym, yoga, tai chi, rehab | Fitness, feature 04 | Client brochure |
| 10 | Row of four app screens: choose a workout, build a plan, report, joints and muscles | Fitness section | Meeting action item, client brochure |
| 11 | Row of four app screens: rehab protocols, patient overview, done vs prescribed, create exercises | Physio section | Meeting action item, client brochure |
| 12 | App screens rebuilt in HTML instead of images, so they stay sharp and never stretch; old screenshot images deleted | Fitness and Physio screen rows | Quality fix |
| 13 | 20-second Sameeksha demo video, compressed from 7.4 MB to 1.7 MB | Sameeksha section | Meeting action item, client video |
| 14 | Touchless copy: about 10 minutes, point to where it hurts, answer by raising a hand, saying it or tapping, six spoken languages | Next to the Sameeksha video | Meeting demo, client video |
| 15 | Video plays muted only while on screen, and never auto-plays for visitors who turned on reduced motion | Sameeksha section | Accessibility |
| 16 | 3D athlete walks over and does a forward arm raise in the empty column (screens wider than 1100px) | Beside the Sameeksha video | Meeting decision (character-based animation) |
| 17 | Live shoulder-angle readout during the arm raise | Beside the Sameeksha video | Matches the client video's movement test |
| 18 | Section and inner spacing reduced by about 30% | Whole page | Layout fix |
| 19 | Safety block: typing "my knee hurts when I climb stairs" gets a physio link instead of a squat routine, with an HTML phone screen | Top of the privacy section | Client deck |
| 20 | Adaptive coaching and stress view added | Safety block | Client deck |

The brochure's own wording "frames are analysed and discarded" was deliberately not copied, because the meeting decided to drop the word "frame".

## Not changed, and why

These were left alone on purpose: changing them would have meant guessing at something only the client can confirm, or using an asset that doesn't exist yet.

| # | Item | Why it wasn't changed |
| --- | --- | --- |
| 1 | Phone UI overlay on the hero image | The phone screen is now available from the brochure, but the hero's right side holds the 3D athlete. Replacing it or layering the phone in front is a design choice that needs sign-off. |
| 2 | Hero value message ("What's in it for me?") | The brochure has approved copy ("Your phone camera, a trained eye for movement"), but it rewrites the hero, so it waits for the same hero decision. |
| 3 | Renaming MoveMentor Physio to MoveMentor Clinic | The brochure says Clinic and the website says Physio. Renaming touches the nav, a section, the comparison table and the FAQ, so the correct name must be confirmed first. |
| 4 | Exercise count and stats band | The brochure says 613 exercises and the deck says 578. A public number can't be published until the right one is confirmed. |
| 5 | Perspiration Mode | It's on the site but in neither client document. It needs confirming as a live feature before it's kept or removed. |
| 6 | White-labeling for insurers and health platforms | Agreed in the meeting but absent from all client materials, so it isn't clear it can be said publicly yet. |
| 7 | Public-hospital use case and "hour to 10 minutes" consult time | Specific claims that the meeting didn't clear for publishing. The video's own "about 10 minutes" wording was used instead. |
| 8 | Character journey with the team's own 3D character | No character files have been shared. The current athlete is a free placeholder model; it was extended to one more spot (Sameeksha), but a full journey needs the real character. |
| 9 | Demo videos for Fitness and Physio | No screen recordings exist for these apps. Sharp HTML app screens were used instead. |
| 10 | Typography changes | The meeting said some text feels thin or small, but nobody pointed to specific places, so there is nothing precise to fix. |
| 11 | Content wireframe | A design deliverable made outside the website code. |
| 12 | Physio app becoming a coach app (e.g. cricket) | A future roadmap item, not part of this round. |
| 13 | "Pose analysis" in the R&D lead's team bio | It sits in a personal bio, so it was left for the team to decide whether to reword. |

## Decisions needed

Six answers from the client would unblock nine of the thirteen open items.

- ☐ Hero: should the phone screen replace the 3D athlete, or sit in front of it? (unblocks items 1 and 2)

- ☐ Product name: MoveMentor Physio or MoveMentor Clinic? (item 3)

- ☐ Exercise count: 613 or 578? (item 4, and allows a stats band with 23 protocols, 5 ways to train and 6 languages)

- ☐ Is Perspiration Mode still a live feature? (item 5)

- ☐ Can white-labeling, the public-hospital use case and the consult-time claim be stated publicly? (items 6 and 7)

- ☐ Share the team's 3D character files and any Fitness or Physio screen recordings (items 8 and 9)